# DonorLedger - 12-Month Roadmap to Beta

Context

- Objective: Deliver a working closed beta of DonorLedger that automates nonprofit revenue recognition and ledger sync, informed by real client workflows built first in Excel/SQL.

- Guiding modules: Ingestion → Normalization/Enrichment → Matching & Rules → Revenue Recognition → Posting & Sync → Reconciliation & Audit.

- Constraint & strategy: First 1–2 months dedicated to implementing five revenue-recognition workflows for a client in Excel/SQL (“homework”), to harden the domain model before building the app.

## Roles & RACI (lightweight)

- Product/Domain (Sean) - sets policy (ASC 958 rules, JE templates), signs off on workflow correctness; owns requirements and acceptance tests.

- Lead Engineer - builds Excel/SQL homework, then data pipeline, services, and UI.

- Accounting SME (contract) - validates JE outputs, edge cases, and audit requirements.

- Pilot Client - real data, weekly feedback; later becomes beta customer.

## High-Level Milestones

- M1–M2: Homework (Excel/SQL) - implement and validate five workflows; produce acceptance tests and JE examples.

- M3–M4: Domain model & schema - canonical donation schema, mapping specs, policy engine draft.

- M5–M6: Data pipeline - connectors + idempotent ingestion, normalization, matching; unit tests + replay.

- M7–M8: Recognition engine & admin console (alpha) - schedule builder, JE staging, mapping UI.

- M9: Posting & reconciliation - QuickBooks/Sage Intacct posting, payout/bank match, audit logs.

- M10: Closed beta pilots - 2–3 nonprofits; SLIs/SLOs; feedback and fixes.

- M11: Hardening - security, permissions, error budgets, backups, SOC-lite controls.

- M12: Beta release - onboarding flow, docs, pricing experiment, support runbook.

## Month-by-Month Plan

### Month 1 - Excel/SQL Homework (Workflows 1–3)

Objectives

- Build three end-to-end revenue recognition workflows in Excel + SQL against real client exports (CSV/BI pull).

- Capture JE policies (ASC 958), mapping tables, and edge-case playbook.

Deliverables

- Excel models for: (1) Credit-card gifts with platform fees, (2) ACH/batch payouts, (3) Recurring pledges vs receipts.

- SQL scripts: ingestion → transform → JE staging; deterministic test dataset; acceptance test sheet.

- “Ground truth” JE library (sample .CSV import files for QB/Intacct) and reconciliation checklist.

Success Criteria

- JE variance ≤ $0.01 on daily runs; reproducible from raw CSV.

- Documented data dictionary and mapping spec (donor, campaign/fund, method, fees, tips, restrictions).

### Month 2 - Excel/SQL Homework (Workflows 4–5) & Readout

Objectives

- Build two more workflows: (4) Conduit/aggregator (e.g., WinRed/ActBlue) itemization; (5) Refunds/chargebacks & negative receipts.

- Produce a consolidated Homework Readout (domain model v0, acceptance tests, known gaps).

Deliverables

- Excel + SQL for workflows 4–5; comprehensive JE examples including reversals and adjustments.

- Failure taxonomy (bad addresses, duplicate donors, mismatched payout dates) and remediation steps.

Gate (Go/No-Go to app build)

- All five workflows pass acceptance tests on two historical months of client data.

### Month 3 - Canonical Schema & Policy Engine Draft

Objectives

- Define canonical donation schema + enrichment keys; draft policy/rules engine for recognition schedules.

Deliverables

- ERD + migration scripts (Postgres/MySQL); schema for donations, donors, payouts, fees, funds, campaigns, JEs, audit events.

- Mapping spec v1 (platform → canonical → accounting) & field provenance tracking.

- Policy grammar (YAML/JSON) for ASC 958 rules; JE template library.

Success Criteria

- Replay Month-1/2 datasets against schema with 100% parity vs Excel JEs.

### Month 4 - Connectors & Idempotent Ingestion (Alpha)

Objectives

- Implement ingestion paths: API/webhook where available; CSV for backfill; idempotency keys and de-dup.

Deliverables

- Connectors for Stripe/Anedot/WinRed/ActBlue (read-only scope), CSV loader with checksum, retry, dead-letter queue.

- Ingestion run-book, observability (runs, records processed, lag, failures), and reprocessing/replay commands.

Success Criteria

- 10k+ record backfill completes with <0.1% error; re-running is side-effect free.

### Month 5 - Normalization, Matching & Enrichment

Objectives

- Nonprofit-specific normalization; donor match; campaign/fund mapping; fee/tip itemization.

Deliverables

- Standardization library (names/addresses/states), fuzzy donor match with thresholds and review queue, campaign/fund mapper UI stub.

- Unit tests with golden files; data quality dashboard (completeness, uniqueness, conformity).

Success Criteria

- Duplicate rate reduced ≥ 80% post-match; <2% unresolved review queue.

### Month 6 - Recognition Engine & JE Staging

Objectives

- Implement recognition schedules (timing, restrictions), generate staged JEs with full traceability.

Deliverables

- Policy engine v1; JE staging table; JE preview diff (vs Excel ground truth); audit trail (source → transform → JE lines).

Success Criteria

- 1:1 alignment with Excel outputs across all five workflows; explainability (line-level why).

### Month 7 - Posting & Sync (QuickBooks/Sage Intacct)

Objectives

- Map staged JEs to accounting systems; implement posting with rollback and batching; permissions model.

Deliverables

- QuickBooks Online/Enterprise posting adapter; Sage Intacct journal import; account mapping UI; approval workflow (2-step).

Success Criteria

- Batch posting succeeds in sandbox; reversible; GL equals staged JE totals; latency < 5 min per 1k lines.

### Month 8 - Reconciliation & Audit

Objectives

- Payout/bank reconciliation, alerts, and audit reports; export packs for auditors.

Deliverables

- Payout-to-donation matcher; bank import (OFX/CSV); reconciliation UI; exception queue; audit report (JE → source), immutable log store and checksum.

Success Criteria

- 100% of payouts link to transactions; unresolved exceptions <1% / month.

### Month 9 - Admin Console (Alpha → Beta)

Objectives

- Tenant management, credentials vault, job monitor; self-serve field mapping; basic donor insights.

Deliverables

- Admin console with client management, connector status, run history, error drill-down; field mapping with templates; simple trends report.

Success Criteria

- Non-engineer can configure a new client and run first sync end-to-end in <2 hours.

### Month 10 - Closed Beta Pilots (2–3 Nonprofits)

Objectives

- Run real daily/weekly sync; collect SLI/SLO metrics; iterate on issues; support playbook.

Deliverables

- Pilot agreements, onboarding checklist, data-sharing & security posture doc; feedback backlog; weekly QA dashboards.

Success Criteria

- ≥90% of transactions auto-recognized with no manual edits; time-to-books cut ≥70% vs baseline.

### Month 11 - Hardening & Compliance

Objectives

- Security review, least-privilege, encryption, backups/restore, incident runbooks; role-based access; audit controls.

Deliverables

- Threat model, dependency inventory, key rotation; PII handling SOP; backup/restore drill; error budgets and alerting; privacy policy & DPA drafts.

Success Criteria

- Passes internal security checklist; RPO ≤ 24h, RTO ≤ 4h; audited access logs.

### Month 12 - Beta Launch & GTM Foundations

Objectives

- Package beta; documentation; pricing experiment; investor/demo deck updates; support & onboarding.

Deliverables

- Installer/onboarding wizard (or hosted signup), docs site, “How recognition works” explainer, demo sandbox, beta pricing page, success metrics.

Success Criteria

- 3+ beta orgs live; NPS ≥ 40; churn intent < 10% during beta.

## The Five Homework Workflows (Excel/SQL)

- Card/Platform Fees (Stripe/Anedot) - Gross → Net, fee/tip itemization, JE split by method and fund.

- ACH/Batch Payouts - Multi-transaction aggregation, payout date recognition, settlement diffs.

- Recurring Gifts / Pledges - Schedule vs receipt timing; pledge liabilities; write-offs.

- Conduits/Aggregators (WinRed/ActBlue) - Proper donor of record, conduit fee handling, itemization to individual donors.

- Refunds/Chargebacks - Reversals, contra-revenue, date alignment with original recognition, negative receipts.

Each workflow includes: sample raw exports; Excel transformation steps; SQL staging views; expected JE lines; reconciliation checklist; unit tests.

## Architecture & Tech Choices (pragmatic)

- Data store: Postgres or MySQL initially; S3/GCS for raw files.

- Pipelines: Python jobs (or Node) with simple orchestrator (cron/Temporal) before introducing Airflow; idempotent design.

- Service: Lightweight API (FastAPI/Express) + background workers.

- UI: React + Tailwind; Admin console with job monitor and field mapping.

- Accounting: QuickBooks SDK/CSV import; Sage Intacct CSV/API; batched postings with dry-run.

- Observability: Structured logs, metrics (records/sec, error rate, lag), run history, and replay tooling.

## Acceptance Tests & SLIs

- Correctness: Staged JEs match Excel “ground truth” line-for-line.

- Completeness: % donations ingested, % matched to payouts, % with fund mapping.

- Latency: Ingest→JE staging < 15 min for 10k records; Posting < 5 min per 1k lines.

- Reliability: Successful daily job runs ≥ 99%; replay safety verified.

## Risks & Mitigations

- API variability / rate limits → Start with CSV backfills + polling; implement retry + DLQ and caching.

- Donor matching errors → Conservative thresholds; reviewer queue and audit trails.

- Accounting divergence → Lock JE templates; approval workflow before posting; fine-grained diffs vs staging.

- Scope creep → Gate new features behind pilot feedback; maintain a cutline for beta.

## Weekly Operating Cadence

- Mon: Priorities & acceptance tests; Wed: Build review; Fri: Demo & metrics.

- Monthly steering review: roadmap delta, risks, and pilot health.

## Definition of “Beta Ready”

- Install/configure a new nonprofit and run first postings without engineer intervention.

- All five homework workflows automated end-to-end with explainable outputs and audits.

- Observability, rollback, and support runbook in place; two accounting systems supported (QB + Intacct).